**FPT University – Capstone Project Spring 2019 – Meeting Minutes**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Meeting/Project Name:** | **Babysitter in demand** | | | | | | |
| **Date of Meeting:** | 26/09/2019 | | **Time:** | | | 10:30 | |
| **Secretary:** | Phạm Hải Dương | | **Location:** | | | Room 217FPT University | |
| **1. Meeting Objective** | | | | | | | |
| * + Review Report 3 Use case   + Review prototypes | | | | | | | |
| **2. List of Attendees** | | | | | | | |
| **Name** | | **Department/Division** | | **E-mail** | | | |
| Kiều Trọng Khánh | | Supervisor | | khanhkt@fe.edu.vn | | | |
| Phùng Thiên Phúc | | Team Leader | | phucptse62639@fpt.edu.vn | | | |
| Phạm Hải Dương | | Team Member | | duongphse62746@fpt.edu.vn | | | |
| Hồ Tấn Kỳ | | Team Member | | kyhtse61974@fpt.edu.vn | | | |
| Hoàng Nhật Đông | | Team Member | | donghnse62357@fpt.edu.vn | | | |
| **3. Content** | | | | | | | |
| * Review Report 3 Use case   + Admin manage account only has 1 use case, no need for abstract use case   + “View” is “Get”   + Invitation detail missing extension point   + Get invitation and answer invitation is different steps of answer request   + System handler missing use case “Save transaction”   + Staff manage user * Review Prototype   + Map should draw way from babysitter to parent   + No more pay by cash | | | | | | | |
| **4. Action Items** | | | | | | | |
| **Action** | | | | | **Owner** | | **Due Date** |
| Fix problems about use case | | | | | Dương | | 30/09/2019 |
| Fix problems about 2 prototype | | | | | Phúc | | 30/09/2019 |
| Start implementing code from now | | | | | Team | | --/--/2019 |
| Go to other teams meeting to learn | | | | | Dương | | --/--/2019 |